# Mid-Term Project Report

## Privacy-Aware Operator Routing in Palimpzest

### April 2026

## 1. Project Overview

This project adds privacy-aware model routing to Palimpzest (PZ), a semantic query processing framework that uses LLMs as first-class query operators. PZ currently sends every operator call to whichever cloud model the optimizer selects, regardless of whether the fields being processed contain PII. Our system inserts a lightweight routing layer that intercepts each operator call before the LLM is invoked, detects PII in the fields that operator actually reads, and redirects to an appropriate execution path.

We implement three routing conditions:

- Sensitive data required by the query → local Llama via Ollama (full privacy)

- Sensitive data present but not required → Presidio anonymizes in place, then cloud (privacy + quality)

- No sensitive data → cloud as-is (full quality)

The primary benchmark dataset is a controlled resume corpus (14,566 records) with four PII tiers — no PII, name+email only, natural PII, and injected SSN+DOB — giving ground-truth labels for every routing decision. Three research questions drive the evaluation:

- Q1 — At what routing granularity is the quality-privacy tradeoff best: document, field, or operator level?

- Q2 — Which PII detection backend (Presidio, DeBERTa-v3, regex) produces the best routing decisions?

- Q3 — Does query-intent awareness — routing based on whether the operator actually needs the sensitive field — improve quality without sacrificing privacy?

## 2. Project Status

### 2.1 Completed Tasks

- PZ architecture mapping. Documented the full operator graph: how logical plans are constructed, how the Cascades-style optimizer converts them to physical plans, and where model selection is baked in at optimization time. All relevant files and line numbers recorded in OPERATOR_GRAPH_NOTES.md.

- Execution hook identification. Best hook point is SequentialSingleThreadExecutionStrategy._execute_plan() line 88, where both the operator state and the full input record are accessible before any LLM call.

- explore_pipeline.py. Confirmed that operator.get_input_fields() respects depends_on (returns only the fields an operator actually reads), and that input/output schemas and generated fields are introspectable at runtime without modifying PZ source.

- routing_stub.py. Implements ModelConfig, two-layer PrivacyRouter (Presidio primary + field-name heuristic/regex fallback), Detection/RouteDecision dataclasses, RoutingStats (aggregates local/cloud counts and entity-type breakdown per run), module-level Presidio singleton, fixed model swap for real PZ Model instances via the vLLM constructor path, and execute_with_routing() wrapper with structured logging.

- privacy_execution_strategy.py. PrivacyAwareExecutionStrategy subclasses SequentialSingleThreadExecutionStrategy and replaces the bare operator(input_record) call with execute_with_routing() for LLM operators. create_privacy_processor(dataset, config, router) is a drop-in factory — no PZ source files modified.

- Resume PII dataset pipeline. build_resumes_clean.py → reshape_pii.py → format_resumes.py merges 13,389 HuggingFace resumes and 2,483 GitHub PDF resumes into 14,566 deduplicated records. Records are stratified into four PII groups (none: 1,000; low: 1,000; natural: 10,000; high: 2,566 with injected SSN and DOB via Faker) and formatted with six templates (classic, modern, minimal, academic, compact, creative). Documented in data/phase1_report.md.

- Local model baseline (llama3.2, 20 records). First end-to-end sem_filter experiment on 20 stratified records (5 per group) using llama3.2 3B on CPU. Results in data/sem_filter_report.md.

- Cloud baseline (GPT-4o-mini, 100 records). sem_filter run on 100 stratified records (25 per group) using GPT-4o-mini via the OpenAI API. This establishes the reference quality ceiling for the routing benchmark. Results reported in Section 3.

### 2.2 Open Tasks

- Full routing benchmark (Q1). Run the three routing conditions end-to-end using create_privacy_processor on the resume dataset and compare document-level, field-level, and operator-level routing granularities.

- PII detector comparison (Q2). Evaluate Presidio, DeBERTa-v3, and regex-only on the resume dataset’s ground-truth PII labels.

- Query-intent routing (Q3). Add a depends_on-driven check that skips PII detection for fields the operator does not read; test whether routing to cloud with anonymization is safe when the query is insensitive to the PII field.

- Final report. Three-section structure mapping to Q1/Q2/Q3, results tables, and discussion of the quality-privacy tradeoff.

## 3. Results to Date

### 3.1 Local Model Baseline — llama3.2 3B (CPU, 20 records)

sem_filter on a 20-record stratified sample (5 per PII group) asking the model to identify resumes containing PII (SSN, phone number, or a real person’s name). Inference ran locally via Ollama.

| PII Group | Records | Kept | Expected | Recall / Spec |
| --- | --- | --- | --- | --- |
| none | 5 | 0 | 0 | 100% spec |
| low | 5 | 0 | 0 | 100% spec |
| natural | 5 | 1 | 5 | 20% recall |
| high | 5 | 0 | 5 | 0% recall |
| Total | 20 | 1 | 10 |  |

Cost: $0.00 (local). Latency: ~33s/record.

The model correctly rejected all 10 records with no PII (100% specificity) but detected PII in only 1 of 10 records that contained phone numbers, addresses, and injected SSNs (10% recall). This is attributable to the model’s small size (3B parameters) and CPU inference degrading generation quality.

### 3.2 Cloud Baseline — GPT-4o-mini (100 records)

Same sem_filter task on a 100-record stratified sample (25 per group) using GPT-4o-mini via the OpenAI API.

| PII Group | Records | Kept | Expected | Recall / Spec |
| --- | --- | --- | --- | --- |
| none | 25 | 2 | 0 | 92% spec |
| low | 25 | 1 | 0 | 96% spec |
| natural | 25 | 20 | 25 | 80% recall |
| high | 25 | 25 | 25 | 100% recall |
| Total | 100 | 48 | 50 |  |

Cost: $0.019. Latency: ~1.5s/record.

GPT-4o-mini detected PII in all 25 high-group records (injected SSNs and DOBs: 100% recall) and 20 of 25 natural-group records (phone numbers and addresses: 80% recall). Specificity dropped slightly relative to the local model: 3 false positives appeared across the none and low groups.

False positive analysis. We inspected all three flagged records:

- hf_002008 (none, minimal template): the minimal template left a garbled fragment — robert smith lead mechanical engineer phone 123 456 78 — that resembles a real name and phone number. This is a data pipeline artifact; PII stripping missed the partially-rendered field.

- hf_013203 (low, modern template): the resume text ends with jessica claire montgomery street san francisco ca 000 resumesampleexamp, a watermark from a third-party resume template site that looks exactly like a name and address. GPT correctly flagged it; it is a genuine data quality issue, not a model error.

- hf_010326 (none, modern template): no obvious PII artifact was found. This is a true false positive — the model hallucinated a PII signal in noisy truncated text.

Only one of the three false positives is a genuine model error. The other two reflect imperfections in the data pipeline that are useful to surface.

### 3.3 Comparison Summary

| Metric | llama3.2 (local, 3B) | GPT-4o-mini (cloud) |
| --- | --- | --- |
| Recall — natural group | 20% | 80% |
| Recall — high group | 0% | 100% |
| Specificity — none group | 100% | 92% |
| Specificity — low group | 100% | 96% |
| Latency per record | ~33s | ~1.5s |
| Cost per 100 records | $0.00 | $0.019 |

GPT-4o-mini provides the reference quality ceiling for the routing benchmark. The routing system will aim to match this on non-PII records (by routing them to cloud) while keeping sensitive records local, accepting the quality gap on locally-routed records as the privacy cost.

### 3.4 Q1 — Routing Granularity Benchmark (1,000 records, dry-run)

To answer Q1 we simulated a two-operator pipeline on 1,000 stratified records (250 per PII group) using Presidio/regex routing with no LLM calls:

- Op1 sem_map depends_on=["text","ssn","phone","name"] — reads raw resume text and extracts a PII-free skills_summary

- Op2 sem_filter depends_on=["skills_summary"] — filters on the derived field only

Op2 should always route to cloud: skills_summary contains no raw PII. Over-routing Op2 to local wastes quality with no privacy benefit.

| Granularity | Op1 Recall | Op2 Over-Route | Op2 Correct |
| --- | --- | --- | --- |
| OPERATOR | 98.8% | 0% | 100% |
| FIELD | 98.8% | 53.2% | 46.8% |
| DOCUMENT | 98.8% | 53.2% | 46.8% |

OPERATOR-level routing is the clear winner. It achieves the same Op1 privacy recall (98.8%) as the other granularities while routing zero Op2 calls to local unnecessarily. FIELD and DOCUMENT both over-route 53% of Op2 calls to the local model despite Op2 never reading a PII field.

FIELD and DOCUMENT produce identical routing decisions on this dataset because the underlying field values are the same at scan time. They differ in computational cost (DOCUMENT is ~2.2× faster: 105s vs 229s) and would diverge on pipelines with in-place anonymization between operators — if Op1 anonymizes a field before Op2 runs, DOCUMENT would still route Op2 based on the original dirty field while FIELD would see the cleaned version.

The 6 records missed at Op1 (FN, privacy risk) have weak PII signals — phone numbers that don’t match the regex and names that Presidio’s PERSON detector misses at score_threshold=0.6. These are the same records flagged in Section 3.2 as difficult for GPT-4o-mini as well.

Results saved to data/q1_multi_1000.json. Benchmark script: demos/benchmark_q1.py --pipeline multi --sample 250.

## 4. Potential Problems and Mitigations

- Local model quality gap is empirically confirmed. llama3.2 recall on sem_filter is 10% vs. GPT-4o-mini’s 80–100%. This does not block the routing system (routing decisions are made by Presidio/regex on known labels, not by the LLM), but it means downstream extraction quality for locally-routed records will degrade measurably. The benchmark will report this degradation explicitly across PII groups.

- Presidio false-positive rate on resumes. Resume text contains names and dates that are not PII in context (section headers misidentified as names, year ranges matching phone patterns). Mitigation: tune score_threshold; consider disabling the PERSON detector in favor of structural PII types (SSN, phone, email) for routing decisions.

- Data pipeline artifacts. Two of three GPT-4o-mini false positives trace to the data pipeline (garbled minimal template rendering, third-party resume watermarks) rather than the model. We will flag these records in the ground-truth labels and exclude them from precision/recall computation, or fix the pipeline and re-run.

- Routing condition 2 semantic preservation. Anonymize-then-cloud requires Presidio’s anonymizer to preserve enough content for GPT-4o-mini to answer the query. We will pilot on 10 records from the high group before full benchmark.

## 5. Updated Timeline

| Period | Status | Work |
| --- | --- | --- |
| Weeks 1–7 | Complete | Architecture mapping, PZ execution stack documentation, explore_pipeline.py, initial routing stub |
| Week 8 | Complete | Presidio integration, Detection/RouteDecision dataclasses, regex/heuristic fallback, resume dataset pipeline, llama3.2 sem_filter experiment |
| Week 9 | Complete | RoutingStats, Presidio singleton, Model enum swap fix, PrivacyAwareExecutionStrategy + create_privacy_processor, project plan finalized |
| Week 10 | Complete | GPT-4o-mini cloud baseline (100 records); false positive analysis |
| Week 11 | In progress | Q1 routing granularity benchmark complete (1,000 records); PII detector comparison (Q2); query-intent routing pilot (Q3) |
| Week 12 | Upcoming | Final report: results tables, figures, Q1/Q2/Q3 discussion |

## 6. Individual Contributions

Person A (Denis) - PZ architecture reverse-engineering and documentation (OPERATOR_GRAPH_NOTES.md); explore_pipeline.py; initial routing_stub.py design. - Iterative improvements to routing_stub.py: RoutingStats, Presidio singleton, fixed Model enum swap, local_api_base. - privacy_execution_strategy.py: PrivacyAwareExecutionStrategy and create_privacy_processor factory. - GPT-4o-mini cloud baseline run and false positive analysis. - Q1 routing granularity benchmark (demos/benchmark_q1.py): 1,000-record dry-run showing OPERATOR granularity achieves 98.8% recall with 0% over-routing vs 53% over-routing for FIELD/DOCUMENT.

Person B (Onopre) - Full Presidio integration into PrivacyRouter (two-layer detector: Presidio + heuristic/regex fallback), Detection/RouteDecision dataclasses, detection-aware logging, extended smoke test. - Will lead Q2 (PII detector comparison: Presidio vs. DeBERTa-v3 vs. regex) and Q3 track 1 (query-intent routing implementation) in week 11.

Person C (Madalina) - Resume PII dataset pipeline (build_resumes_clean.py → reshape_pii.py → format_resumes.py): 14,566 deduplicated records across four PII groups with SSN/DOB injection and six formatting templates. Documented in data/phase1_report.md. - First end-to-end experiment (demos/resume-pii-demo.py): sem_filter on 20 stratified records with llama3.2; results in data/sem_filter_report.md. - Project plan: defined research questions, routing logic, agreed metrics, failure-mode threshold, and all design decisions. - Will lead full benchmark execution in week 11.

## 7. Questions for Feedback

- Low local-model recall (10%). Our results show llama3.2 fails to detect PII in 9 of 10 records containing phone numbers and SSNs. Should we treat the LLM-based sem_filter purely as the task under evaluation (not the routing decision maker), and always use Presidio/regex for the routing decision? Or is this finding itself a reportable contribution — that naive local-LLM routing is insufficient and a dedicated detector is necessary?

- Routing condition 2 scope. Anonymize-then-cloud requires Presidio’s anonymizer to preserve enough semantic content for the cloud model to answer the query. Is it acceptable to scope this condition to only the high-PII group, where SSN/DOB fields are injected and clearly separable from query-relevant content?

- Q3 feasibility. Query-intent routing is architecturally simple given our implementation — get_input_fields() already respects depends_on. But defining ground-truth labels for “does this query need this field” requires manual annotation. Is it acceptable to use the depends_on values set by the pipeline author as a proxy for query intent, without additional annotation?

- Data pipeline artifacts in evaluation. Two of three GPT-4o-mini false positives trace to the data pipeline rather than the model. Should we fix the pipeline and re-run the baseline, or exclude these records from evaluation metrics and report the artifact rate separately?